# Sprint Closure Meeting 1

1st June 2022 – 14th June 2022

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Meeting called by | Viraj Wickramasinghe | | Type of meeting | Sprint Closure | | Note taker | Viraj Wickramasinghe | | Sprint Meeting Date | 15th June 2022 | | Attendees   * Shreyash Shantam * Henishkumar Kiritkumar Patel * Dhruvil Niraj Shah * Dhruv Kumar Arvind Patel * Yash Somaiya |

## Sprint Highlights

Jira task related to login and signup completed after testing.

Splash screen added as suggested.

Committed the code for home screen and yet to test it.

Logo designed for the app.

Firebase account creation and connection established.

User story related to user authentication completed.

## Priority Defects

Defects found in signup image uploading reported and tested.

Adding tips into splash screen moved to next sprint.

Creating tabs for categories moved to next sprint.

Email validation test failed and reported.

## Sprint Spillover

Completed Home screen was not available in the sprint due flutter library issue with material framework. Upgrading flutter version was suggested.

## Issues and Risks to Overall Project

No risks identified at this sprint.