# Sprint Closure Meeting 2

15th June 2022 – 28th June 2022

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Meeting called by | Viraj Wickramasinghe | | Type of meeting | Sprint Closure | | Note taker | Viraj Wickramasinghe | | Sprint Meeting Date | 29th June 2022 | | Attendees   * Shreyash Shantam * Henishkumar Kiritkumar Patel * Dhruvil Niraj Shah * Dhruv Kumar Arvind Patel * Yash Somaiya |

## Sprint Highlights

Upgraded flutter package to support tab view in material framework.

Completed home screen UI moved from sprint 1.

Identified a security vulnerability in flutter library and replaced it with a secure library.

Firebase database setup completed and tested.

Stories related to Food item completed with tabs. Tested the image upload with real device.

Tips added to splash screen which reported on sprint 1.

## Priority Defects

Integration testing found image in food category visible to electronics category.

Tab view of clothing and electronics moved to the sprint 3.

Detecting the location of the user not working after changing Android manifest reported.

Update/Delete button visible to all the users reported.

## Sprint Spillover

All the tasks in backlog were not moved to new Trello board. Redesign of product backlog was required.

## Issues and Risks to Overall Project

Jira board was not working and decided to move to alternative solution: Trello