# Sprint Closure Meeting 3

29th June 2022 – 13th July 2022

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Meeting called by | Viraj Wickramasinghe | | Type of meeting | Sprint Closure | | Note taker | Viraj Wickramasinghe | | Sprint Meeting Date | 14th July 2022 | | Attendees   * Shreyash Shantam * Henishkumar Kiritkumar Patel * Dhruvil Niraj Shah * Dhruv Kumar Arvind Patel * Yash Somaiya |

## Sprint Highlights

Task related to creating electronic tab and clothing tab was completed in few days.

Integration testing was carried out in all the completed modules.

85% of the project was completed and tested.

Released a beta APK on July 4th.

Overall app testing started

## Priority Defects

Uploading image through camera failed due to permissions reported.

List view shows only few categories reported.

Request to change the logo on signup page reported.

## Sprint Spillover

Update and Delete buttons not working as required in electronics window.

## Issues and Risks to Overall Project

No risks identified at this sprint.