# Sprint Closure Meeting 4

14th July 2022 – 22nd July 2022

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Meeting called by | Viraj Wickramasinghe | | Type of meeting | Sprint Closure | | Note taker | Viraj Wickramasinghe | | Sprint Meeting Date | 22nd July 2022 | | Attendees   * Shreyash Shantam * Henishkumar Kiritkumar Patel * Dhruvil Niraj Shah * Dhruv Kumar Arvind Patel * Yash Somaiya |

## Sprint Highlights

Product released to the public on 22nd of July after completion of system testing.

Final reported was drafted and presentation created.

Integration testing, regression testing, stress testing, volume testing and configuration testing was carried.

## Priority Defects

No any prioritize defects reported.

## Sprint Spillover

Chatting between users was not working as expected. It broadcasted to all the users. This requirement was kept on hold.

## Issues and Risks to Overall Project

Implementing the chat screen was underperformed. So introduced a feature to call the users through the phone number.