**Eco-Healing Retrospective 1**  
**Participants:** Viraj Wickramasinghe, Shreyash Shantam, Henishkumar Kiritkumar Patel, Dhruvil Niraj Shah, Dhruv Kumar Arvind Patel, Yash Somaiya

**Went Well**  
- Only few tasks were moved into the other sprint.  
- Firebase authentication and firebase connection were established after following tutorials

- Jira dashboard and backlog created.  
- User authentication completed.  
- Team work was good and good collaboration.   
  
**To Improve**  
- Assign one reviewer before merging pull request.   
- Always create branches on GitHub to commit.   
- Log the time spent on the Jira task.   
- After completing the task assign a code reviewer before moving into the testing state.

**Action Items**  
- Conduct a KT session for flutter and Firebase data migration.   
- Inform other team members before merging branches.   
- Upgrade Flutter version to the new one.